# 📋 OpenList Project - Complete Status Report

## 🎯 Project Overview

OpenList is a local-first Flutter app that merges collaborative notetaking with real-time task management inside shared Spaces, using Atomic Blocks architecture.

## ✅ COMPLETED (Ready to Go)

### 1. **Project Foundation**

- ✅ Project structure (Clean Architecture + Feature-first)

- ✅ All dependencies in `pubspec.yaml`

- ✅ MaterialApp.router setup with ProviderScope

### 2. **Design System (Complete)**

- ✅ **AppColors** - Complete palette (indigo #6366F1, purple #7C3AED, etc.)

- ✅ **AppTypography** - Inter font with all text styles

- ✅ **AppDimensions** - Spacing, radii, sizes

- ✅ **AppTheme** - Full Material 3 theme configuration

- ✅ **AppSpacing** - Constants for consistent spacing

### 3. **Shared Widget Library (Complete)**

- ✅ **NLButton** - Primary, secondary, danger, ghost variants with loading

- ✅ **NLChip** - Selectable chips with icons

- ✅ **NLAvatar** - With online indicator and initials fallback

- ✅ **NLCard** - Consistent card with shadow

- ✅ **NLTextField** - Standardized input with validation

- ✅ **NLProgressRing** - Circular progress with center text

- ✅ **NLBottomSheet** - Reusable modal sheet with drag handle

- ✅ **NLEmptyState** - Empty states with icon + text

- ✅ **SyncStatusDot** - Green/amber/red sync indicator

- ✅ **Responsive Helper** - Mobile/tablet/desktop breakpoints

### 4. **Screens UI (Complete - Non-functional)**

- ✅ **Login Screen** - Matches login.png exactly

- ✅ **Sign Up Screen** - Complete with validation

- ✅ **Dashboard Screen** - Matches dashboard.png with:

- Progress ring with stats

- Pinned notes horizontal scroll

- Today's tasks list

- Quick Add bar

- Team avatar cluster

- Notification bell with badge

- ✅ **Sidebar** - Matches sidebar.png with:

- Logo, Quick Add button

- Navigation items with badges

- Active state (Today selected)

- SPACES section with colored dots

- User profile with PRO PLAN badge

- ✅ **Quick Add Bottom Sheet** - UI complete

### 5. **Navigation**

- ✅ **App Router** - All routes configured:

- `/login`, `/signup`

- `/dashboard`, `/dashboard/tasks`, `/dashboard/notes`, `/dashboard/alerts`

- `/task/:id`, `/task/:id/section/:sectionId`

- `/note/:id`

- ✅ Auth guard redirect logic

## 🚧 IN PROGRESS / NOT STARTED

### 6. **Step 04 - Isar Local Database (NOT STARTED)**

**Files to create:**

```

lib/data/models/

├── user_model.dart          // Isar collection

├── space_model.dart         // Isar collection

├── item_model.dart          // Isar collection (tasks/notes)

├── block_model.dart         // Isar collection (atomic blocks)

├── notification_model.dart  // Isar collection

└── space_member_model.dart  // Isar collection

lib/data/local/

├── isar_service.dart        // Database singleton

├── daos/

│   ├── user_dao.dart

│   ├── space_dao.dart

│   ├── item_dao.dart

│   └── block_dao.dart

```

**Commands to run:**

```bash

flutter pub run build_runner build --delete-conflicting-outputs

```

### 7. **Step 02 (Remaining) - Real Auth Implementation**

**Files to create:**

```

lib/data/repositories/

├── auth_repository.dart      // Supabase auth + secure storage

├── user_repository.dart      // User profile management

lib/features/auth/providers/

└── auth_provider.dart        // Riverpod auth state

lib/core/services/

└── secure_storage_service.dart // Token persistence

```

### 8. **Step 05 (Remaining) - Space Repository**

```

lib/data/repositories/

└── space_repository.dart      // Space CRUD + members

lib/features/space/providers/

└── space_provider.dart        // Riverpod space state

```

### 9. **Step 06 - Item Repository & Providers**

```

lib/data/repositories/

├── item_repository.dart       // Tasks/notes CRUD

└── block_repository.dart      // Atomic blocks CRUD

lib/features/dashboard/providers/

├── dashboard_provider.dart    // Progress calculations

├── pinned_items_provider.dart

└── today_items_provider.dart

```

### 10. **Step 07 - Sync Manager (Core Feature)**

```

lib/data/sync/

├── sync_manager.dart          // Background sync isolate

├── conflict_resolver.dart     // Last-write-wins logic

├── sync_queue.dart            // Pending operations queue

└── realtime_service.dart      // Supabase Realtime subscriptions

```

### 11. **Step 08 - Task Detail & Block Editor**

```

lib/features/task_detail/

├── presentation/

│   ├── task_detail_screen.dart      // Full task view

│   ├── section_detail_screen.dart   // Sub-task view

│   └── widgets/

│       ├── block_widget.dart        // Renders different block types

│       ├── block_toolbar.dart       // Block type switcher

│       └── assignee_picker.dart

└── providers/

└── block_provider.dart

```

### 12. **Step 09 - Supabase Integration (Remaining)**

- Run SQL schema in Supabase

- Configure Row Level Security (RLS)

- Set up Storage buckets for images

- Configure Realtime subscriptions

### 13. **Step 10 - Notifications**

```

lib/data/repositories/

└── notification_repository.dart

lib/features/notifications/

├── presentation/alerts_screen.dart

└── providers/notification_provider.dart

lib/core/services/

└── local_notification_service.dart   // flutter_local_notifications

```

### 14. **Step 11 - Image Upload**

```

lib/data/repositories/

└── storage_repository.dart      // Supabase Storage

lib/features/editor/

└── widgets/

└── image_block.dart         // Image picker + upload

```

### 15. **Step 12 - Polish & Testing**

- Loading skeletons (Shimmer)

- Error boundaries

- Offline banner

- Haptic feedback

- Empty states integration

- Unit/widget tests

- Firebase App Distribution build

## 🏗️ Architecture (Clean Architecture + Feature-First)

```

lib/

├── core/           # COMPLETED (90%)

│   ├── theme/      # ✅ Complete

│   ├── widgets/    # ✅ Complete

│   ├── router/     # ✅ Complete

│   ├── constants/  # ✅ Complete

│   ├── utils/      # ✅ Complete

│   └── models/     # ⬜ Needs SyncStatus enum (done) + more

│

├── data/           # ⬜ 0% Complete

│   ├── models/          # ⬜ Isar models

│   ├── local/           # ⬜ Isar database + DAOs

│   ├── repositories/    # ⬜ Repository implementations

│   └── sync/            # ⬜ Sync engine

│

├── domain/         # ⬜ 0% Complete

│   ├── entities/        # ⬜ Pure Dart entities

│   ├── repositories/    # ⬜ Repository interfaces

│   ├── usecases/        # ⬜ Business logic

│   └── failures/        # ⬜ Error classes

│

├── features/        # ✅ 30% Complete (UI only)

│   ├── auth/            # ✅ UI complete, ⬜ logic missing

│   ├── dashboard/       # ✅ UI complete, ⬜ providers missing

│   ├── sidebar/         # ✅ Complete

│   ├── task_detail/     # ⬜ Not started

│   └── notifications/   # ⬜ Not started

│

└── app.dart + main.dart  # ✅ Complete

```

## 📦 Dependencies Status

| Package | Status |

|---------|--------|

| flutter_riverpod | ✅ Added |

| go_router | ✅ Added, configured |

| isar + isar_flutter_libs | ✅ Added, ⬜ not used yet |

| supabase_flutter | ✅ Added, initialized |

| flutter_secure_storage | ✅ Added |

| connectivity_plus | ✅ Added |

| image_picker | ✅ Added |

| flutter_local_notifications | ✅ Added, initialized |

| google_fonts | ✅ Added, used |

| shimmer | ✅ Added |

| build_runner | ✅ Added |

## 🎯 Immediate Next Steps (Priority Order)

### **Day 1 (Right Now):**

1. **Create Isar Models** (Step 04)

- Copy from `openList-updated.pdf` section 7

- Add `@collection` annotation

- Run build_runner

2. **Implement Auth Repository** (Step 02 remaining)

- Connect Supabase Auth

- Add secure storage

- Make login/signup functional

### **Day 2:**

3. **Create Space Repository**

4. **Implement Sidebar with real data**

### **Day 3-4:**

5. **Item Repository + Dashboard Providers**

6. **Task Detail Screen with Block Editor**

### **Day 5-6:**

7. **Sync Manager + Realtime**

8. **Image Upload**

### **Day 7-8:**

9. **Notifications**

10. **Polish & Testing**

## 🔑 Key Files to Start With

```bash

# 1. First, create these (Step 04):

lib/data/models/user_model.dart

lib/data/models/space_model.dart

lib/data/models/item_model.dart

lib/data/models/block_model.dart

lib/data/local/isar_service.dart

# 2. Then these (Step 02 remaining):

lib/data/repositories/auth_repository.dart

lib/core/services/secure_storage_service.dart

lib/features/auth/providers/auth_provider.dart

```

## ⚠️ Known Issues/Todos

1. Login navigation works but auth isn't real

2. No actual data in dashboard (using mock data)

3. Sidebar items don't filter content yet

4. Quick Add doesn't create real tasks

5. Need to run build_runner for Isar models

## 📝 Quick Start Commands for New IDE

```bash

# Get dependencies

flutter pub get

# Run build_runner (after creating models)

flutter pub run build_runner build --delete-conflicting-outputs

# Run app

flutter run

# Build APK

flutter build apk --release

```

This should give your new IDE everything it needs to understand the project state and continue development!